PMS supplier position for Dental Reform Prior Approval clinical criteria changes
The Prior Approval clinical criteria changes are effective from 1 November 2026.
All PMS suppliers are aware of the changes and timescales required.
The following table is an indication of the dates each PMS supplier is targeting for delivery:  

	
	PMS Supplier Readiness

	PMS Supplier/System
	Development completion date
	System testing completion date
	Ready for Accreditation with PSDS/ATOS
	Implementation date

	Carestream
	 1 Sep 2026
	11 Sep 2026
	2nd half Sep 2026
	mid Oct 2026

	Dentally
	 21 Aug 2026
	31 Aug 2026
	1 Sep 2026
	w/c 26 Oct 2026

	Software of Excellence 
	 24 Jul 2026
	31 Jul 2026
	1 Sep 2026
	w/c 26 Oct 2026

	Systems for Dentists
	 21 Sep 2026
	2 Oct 2026
	16 Oct 2026
	w/c 26 Oct 2026

	Pearl
	 21 Sep 2026
	2 Oct 2026
	5 Oct 2026
	w/c 26 Oct 2026



All PMS Suppliers have confirmed that there will be a level of communication/guidance advising practices of changes and any impact to software.  This will be carried out nearer the point of implementation.
If you have any questions or concerns over the dates included in the table above, please contact your PMS supplier.
Please be aware that dates are subject to change.
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