PMS supplier position for Dental Reform Prior Approval clinical criteria changes
The Prior Approval clinical criteria changes are effective from 1 November 2026.
All PMS suppliers are aware of the changes and timescales required.
The following table is an indication of the dates each PMS supplier is targeting for delivery:  

	
	PMS Supplier Readiness

	PMS Supplier/System
	Development completion date
	System testing completion date
	Commence Fit for Purpose testing with ATOS
	Commence Accreditation testing with PSDS
	Implementation date

	Carestream
	Complete
	             Complete
	22-Sep-26
	30-Sep-26
	mid Oct 2026

	Dentally
	Complete
	Complete
	Complete
	In progress
	w/c 26 Oct 2026

	Pearl
	21-Sep-26
	25-Sep-26
	28-Sep-26
	05-Oct-26
	w/c 26 Oct 2026

	Software of Excellence 
	Complete
	Complete
	Complete
	Complete
	w/c 26 Oct 2026

	Systems for Dentists
	21-Sep-26
	02-Oct-26
	05-Oct-26
	08-Oct-26
	w/c 26 Oct 2026



All PMS Suppliers have confirmed that there will be a level of communication/guidance advising practices of changes and any impact to software.  This will be carried out nearer the point of implementation.
If you have any questions or concerns over the dates included in the table above, please contact your PMS supplier.


Please be aware that dates are subject to change.
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